Approximate order of events as of 3 February 2025:

1. Get hinges and latches at Lowe’s, along with metal strapping
2. Mount hinges and latches on C-R filter
3. Mount C-R filter
4. Make lid for 30 gallon barrel
  1. cut circle
  2. rout to fit
  3. finish with polyurethane
  4. Mount cyclone on lid, seal it
5. Make a decision on blast gates
  1. either design and make them, or
  2. buy steel ones.

     Note – if I buy them, I may well have to rework each one to ensure that they work smoothly and without unacceptable leakage. If I make them, it will take time and effort, and I may
     still end up with gates that don’t work well. I will also need the right nuts, bolts and washers to make this happen. Make a decision and run with it.
6. Work on the electronics for blast gates:
  1. develop mounting system for servo
  2. prototype blast gate servo operation
  3. figure out calibration procedure.
  4. Verify current limit
7. Work on electronics for current sensing
  1. simple bench prototype for op-amp circuit check
  2. install loop in saw outlet, run wires for 20 ft
  3. verify operation
8. work on electronics for light control
  1. check circuit for break sensor
  2. mount break sensor
  3. locate, test and mount PIR sensors
  4. run wires to central location
9. pull the dust collector out
10. clean up back there with the vac
11. remove the fan and motor assembly
12. take some accurate measurements
13. get rid of the cart (save the bottom, and possibly the casters
14. figure out how and where to mount it
15. drill holes for anchors and install anchors
16. mount the fan and motor assembly
17. add 6” hose from fan to cyclone
18. add 6” hose from fan to cyclone
19. attach filter/bucket assembly
20. remove old 4” ductwork
21. start installing new 5” ductwork. NOTE – be very careful and
  1. begin with the saw, working backwards to the dust collector
  2. stub off the router
  3. add the lathe
  4. stub off the grinder
  5. add the drill press